# Vulkan 3D Graphics Rendering Cookbook

Incremental Learning Plan for Windows Development

# Project Overview

This learning plan transforms the cookbook's chapter-based approach into an incremental, iterative project. Each 2-hour session builds upon previous work, creating a continuously evolving Vulkan rendering engine. Progress will be saved to GitHub after each milestone.

## Project Architecture Strategy

Unlike the book's standalone demos per chapter, your project will maintain a single evolving codebase with these layers:

- Core Layer: VulkanApp wrapper, LightweightVK context management, window handling

- Resource Layer: Buffer management, texture loading, shader compilation

- Rendering Layer: Pipeline creation, render passes, command buffer management

- Scene Layer: Scene graph, materials, mesh storage, transformations

- Effects Layer: PBR, shadows, SSAO, HDR, post-processing

- Optimization Layer: Culling, indirect rendering, async loading

## Prerequisites & Setup

- Visual Studio 2022 with C++ workload

- Vulkan SDK 1.4+ (supports Vulkan 1.3)

- CMake 3.19+

- Git with Git LFS installed

- Python 3.x

- GPU: GeForce RTX 2060 or newer recommended

- ~15GB disk space for assets

## Estimated Timeline

| Phase | Chapters | Sessions | Hours |
| --- | --- | --- | --- |
| Foundation | 1-2 | 4-5 | 8-10 |
| Core Systems | 3-4 | 5-6 | 10-12 |
| Geometry & Rendering | 5-6 | 7-8 | 14-16 |
| Advanced PBR | 7-8 | 6-7 | 12-14 |
| Animation & Effects | 9-10 | 6-7 | 12-14 |
| Optimization & Integration | 11 | 4-5 | 8-10 |
| TOTAL | 1-11 | 32-38 | 64-76 |

# Chapter 1: Establishing a Build Environment

Foundation phase - Set up the development infrastructure that will support all future work.

## Key Concepts

- CMake project configuration with CommonMacros.txt

- GLFW window creation and event handling

- Taskflow for multithreading

- GLSLang for runtime shader compilation

- BC7 texture compression

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 1.1 | Environment Setup | Install VS2022, Vulkan SDK, CMake, Git LFS. Clone repo, run deploy_deps.py. Create your project folder with CMakeLists.txt | Build any Ch01 demo |
| 1.2 | GLFW Integration | Create VulkanEngine project. Add GLFW wrapper class for window creation. Implement input handling callbacks | Window opens, responds to input |
| 1.3 | Shader System | Integrate GLSLang. Create ShaderCompiler class for runtime GLSL compilation. Add shader hot-reloading support | Compile test.vert/.frag at runtime |

## Git Milestone: v0.1-build-environment

- Working CMake project structure

- GLFW window with input handling

- Runtime shader compilation

# Chapter 2: Getting Started with Vulkan

Core Vulkan initialization - The critical foundation for all rendering.

## Key Concepts

- VkInstance and VkDevice creation

- Swapchain management

- Validation layers and debugging

- Command buffers and queues

- Shader modules and pipelines

- LightweightVK (lvk) wrapper patterns

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 2.1 | Vulkan Context | Study lvk::VulkanContext. Create VulkanRenderer class wrapping instance, device, swapchain creation. Enable validation layers | Black window renders, validation works |
| 2.2 | Command Buffers | Implement CommandBufferManager using lvk patterns. Create submit/present flow. Add synchronization | Clean frame loop, no validation errors |
| 2.3 | First Triangle | Create pipeline abstraction. Implement vertex/fragment shader loading. Render colored triangle | Triangle renders correctly |
| 2.4 | GLM & Transforms | Add GLM integration. Implement MVP matrices. Create rotating 3D cube with perspective | Animated cube with proper depth |

## Git Milestone: v0.2-vulkan-basics

- VulkanRenderer class with clean initialization/shutdown

- Command buffer management

- Basic pipeline creation

- 3D rendering with transforms

# Chapter 3: Working with Vulkan Objects

Resource management - Buffers, textures, and the staging pattern.

## Key Concepts

- GPU buffer types (vertex, index, uniform, storage)

- Staging buffers for CPU to GPU transfers

- VkImage and VkImageView

- Texture loading with STB

- Descriptor indexing (bindless)

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 3.1 | Buffer Management | Create BufferManager class. Implement vertex/index/uniform buffer creation. Add staging buffer support | Load mesh from Assimp, render it |
| 3.2 | Texture System | Create TextureManager. Implement 2D texture loading via STB. Add sampler creation | Textured mesh renders correctly |
| 3.3 | Descriptor Indexing | Enable bindless textures. Create global descriptor set. Implement texture array access in shaders | Multiple textures via bindless |

## Git Milestone: v0.3-resource-management

- BufferManager with staging support

- TextureManager with STB loading

- Bindless descriptor setup

- Mesh loading via Assimp

# Chapter 4: Adding User Interaction and Productivity Tools

Developer tools - Debugging, profiling, and user interaction.

## Key Concepts

- ImGui integration

- Tracy profiler

- FPS counter and graphs

- Cube map textures (environment maps)

- Camera systems (first-person, orbit)

- Debug line rendering

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 4.1 | ImGui Setup | Integrate ImGui with Vulkan. Create debug UI panel. Add FPS counter and memory stats | UI overlay works, shows stats |
| 4.2 | Profiling | Integrate Tracy. Add CPU/GPU profiling zones. Create performance graphs with ImPlot | Tracy captures frame data |
| 4.3 | Camera System | Implement CameraController class. Add first-person and orbit modes. Implement smooth movement | Navigate scene with mouse/keyboard |
| 4.4 | Environment Maps | Load HDR equirectangular maps. Convert to cube maps. Implement skybox rendering | Skybox renders correctly |
| 4.5 | Debug Rendering | Create LineCanvas for debug drawing. Add 3D grid shader. Implement frustum visualization | Debug lines and grid visible |

## Git Milestone: v0.4-dev-tools

- ImGui-based debug UI

- Tracy profiling integration

- Flexible camera system

- Skybox with cube map

- Debug line rendering

# Chapter 5: Working with Geometry Data

Geometry pipeline - LOD, instancing, tessellation, and mesh optimization.

## Key Concepts

- MeshOptimizer for LOD generation

- Programmable vertex pulling

- Instanced rendering

- Compute shaders

- Tessellation shaders

- Unified mesh data format (VtxData)

- Indirect rendering basics

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 5.1 | Mesh Format | Implement VtxData format from shared/Scene/. Create MeshStorage class. Add LOD generation with MeshOptimizer | Load mesh with multiple LODs |
| 5.2 | Vertex Pulling | Implement programmable vertex pulling. Remove vertex input descriptions. Access vertices via storage buffers | Same mesh renders via pulling |
| 5.3 | Instancing | Implement InstanceBuffer class. Create per-instance data. Render 1000+ instances efficiently | Million cubes demo runs >30 FPS |
| 5.4 | Compute Shaders | Create ComputePipeline class. Implement instance matrix calculation in compute. Generate procedural textures | Compute-generated content renders |
| 5.5 | Tessellation | Add tessellation control/evaluation shaders. Implement PN triangles or displacement. Create tessellation demo | Tessellated sphere looks smooth |
| 5.6 | Indirect Rendering | Implement indirect draw commands. Create DrawIndirectBuffer. Prepare for GPU-driven rendering | Indirect draw produces same results |

## Git Milestone: v0.5-geometry-pipeline

- Unified mesh storage with LOD

- Vertex pulling implementation

- Efficient instanced rendering

- Compute shader infrastructure

- Indirect drawing foundation

# Chapter 6: Physically Based Rendering (glTF 2.0)

PBR fundamentals - BRDF, IBL, and the metallic-roughness model.

## Key Concepts

- BRDF fundamentals (Cook-Torrance)

- BRDF LUT precomputation

- Environment map filtering (specular/diffuse)

- Irradiance convolution

- glTF metallic-roughness model

- glTF specular-glossiness model

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 6.1 | BRDF Foundation | Study Cook-Torrance BRDF. Implement Fresnel, GGX distribution, geometry functions in GLSL | Unlit glTF model loads |
| 6.2 | BRDF LUT | Implement BRDF LUT generation via compute shader. Store as 2D texture. Verify lookup correctness | LUT texture generates correctly |
| 6.3 | Environment Filtering | Implement specular map prefiltering. Generate mip chain for roughness levels. Create irradiance map | Filtered env maps look correct |
| 6.4 | Metallic-Roughness | Implement full glTF PBR shader. Add IBL contributions. Support all material textures | DamagedHelmet renders correctly |
| 6.5 | Specular-Glossiness | Add KHR_materials_pbrSpecularGlossiness support. Create unified material system | Both workflows render correctly |

## Git Milestone: v0.6-pbr-foundation

- Complete PBR shader implementation

- IBL with BRDF LUT

- Environment map filtering pipeline

- glTF model loading with materials

# Chapter 7: Advanced PBR Extensions

Extended materials - Clearcoat, sheen, transmission, and more.

## Key Concepts

- KHR_materials_clearcoat

- KHR_materials_sheen

- KHR_materials_transmission

- KHR_materials_volume

- KHR_materials_ior

- KHR_materials_specular

- KHR_lights_punctual

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 7.1 | Clearcoat & Sheen | Implement clearcoat layer in shader. Add sheen for fabric materials. Update material system | Car paint and velvet render |
| 7.2 | Transmission | Implement transmission for glass/water. Add screen-space refraction. Handle thin surfaces | Glass sphere looks correct |
| 7.3 | Volume & IOR | Add volume absorption/attenuation. Implement custom IOR. Handle thick glass volumes | Colored glass renders |
| 7.4 | Specular & Emissive | Add specular extension for colored reflections. Implement emissive strength. Complete material system | All extensions work together |
| 7.5 | Analytical Lights | Implement KHR_lights_punctual. Add point, spot, directional lights. Create lighting system | Multiple light types work |

## Git Milestone: v0.7-advanced-pbr

- All glTF material extensions

- Unified material system

- Punctual light support

- Complete glTF viewer

# Chapter 8: Graphics Rendering Pipeline

Engine architecture - Scene graphs, materials, and large scene handling.

## Key Concepts

- Data-oriented scene graph design

- Transformation hierarchy

- Material system architecture

- Automatic material conversion

- Descriptor indexing for large scenes

- Indirect rendering integration

- Scene editing capabilities

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 8.1 | Scene Graph | Implement DOD scene graph from shared/Scene/. Add node hierarchy. Create transformation tree | Scene loads with hierarchy |
| 8.2 | Material System | Create MaterialSystem class. Implement automatic conversion. Handle material variants | Materials auto-convert correctly |
| 8.3 | Large Scenes | Optimize for Bistro scene (~3M triangles). Use descriptor arrays. Implement batching | Bistro runs >30 FPS |
| 8.4 | Scene Editor | Add node manipulation UI. Implement scene graph merging. Add save/load functionality | Can edit and save scenes |

## Git Milestone: v0.8-scene-system

- DOD scene graph implementation

- Complete material system

- Large scene support

- Basic scene editing

# Chapter 9: glTF Animations

Animation systems - Node animations, skeletal, morph targets, and blending.

## Key Concepts

- Node-based animations

- Keyframe interpolation

- Skeletal animation (skinning)

- GPU skinning with compute shaders

- Morph targets (blend shapes)

- Animation blending

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 9.1 | Animation Data | Parse glTF animation data. Implement AnimationPlayer class. Add keyframe interpolation (step, linear, cubic) | Simple animation plays |
| 9.2 | Node Animation | Apply animations to scene graph. Handle TRS channels. Implement animation timing | Objects animate in scene |
| 9.3 | Skeletal Animation | Load skeleton data. Implement joint matrices. Create skinning compute shader | Character mesh deforms |
| 9.4 | Morph Targets | Load morph target data. Implement blend weights. Add morph in vertex shader | Facial expressions work |
| 9.5 | Animation Blending | Implement animation state machine. Add crossfade blending. Create blend tree basics | Smooth transitions between anims |

## Git Milestone: v0.9-animation

- Complete animation system

- GPU skinning

- Morph target support

- Animation blending

# Chapter 10: Image-Based Techniques

Post-processing - Shadows, SSAO, HDR, and offscreen rendering.

## Key Concepts

- Offscreen rendering

- Full-screen triangle technique

- Shadow mapping

- MSAA

- Screen-space ambient occlusion (SSAO)

- HDR rendering and tone mapping

- Light adaptation

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 10.1 | Offscreen Rendering | Create RenderTarget class. Implement render-to-texture. Add full-screen triangle shader | Scene renders to texture |
| 10.2 | Shadow Mapping | Implement shadow map generation. Create shadow sampling. Add PCF filtering | Shadows appear correctly |
| 10.3 | MSAA | Create multisampled render targets. Implement resolve. Add MSAA toggle | Edges are smoother with MSAA |
| 10.4 | SSAO | Implement SSAO pass. Generate sample kernel. Add blur pass for quality | Ambient occlusion visible |
| 10.5 | HDR Pipeline | Switch to HDR render targets. Implement tone mapping (ACES, Reinhard). Add exposure control | Bright areas don't clip |
| 10.6 | Light Adaptation | Calculate average luminance. Implement eye adaptation. Add bloom effect | Auto-exposure works |

## Git Milestone: v0.10-post-processing

- Complete post-processing pipeline

- Shadow mapping

- SSAO

- HDR with tone mapping

- Eye adaptation

# Chapter 11: Advanced Rendering Techniques

Optimization - GPU culling, OIT, async loading, and final integration.

## Key Concepts

- CPU frustum culling

- GPU frustum culling (compute)

- Indirect rendering with culling

- Cascaded shadow maps

- Order-independent transparency (OIT)

- Asynchronous texture loading

## Session Breakdown

| Session | Focus | Tasks & Goals | Test |
| --- | --- | --- | --- |
| 11.1 | CPU Culling | Implement bounding box hierarchy. Add frustum culling on CPU. Track culled object count | Culling reduces draw calls |
| 11.2 | GPU Culling | Move culling to compute shader. Use indirect draw count. Implement GPU-driven pipeline | Same results, better perf |
| 11.3 | Cascaded Shadows | Implement CSM for directional lights. Add cascade blending. Handle large scenes | Sharp shadows at all distances |
| 11.4 | Transparency (OIT) | Implement weighted-blended OIT. Handle transparent materials. Add per-pixel linked lists (optional) | Transparency order-correct |
| 11.5 | Async Loading | Implement texture streaming. Add placeholder textures. Create loading queue | Textures stream in smoothly |
| 11.6 | Final Integration | Combine all systems. Optimize hot paths. Profile and tune. Create showcase demo | Full engine runs >60 FPS |

## Git Milestone: v1.0-complete-engine

- GPU-driven rendering

- Complete culling system

- OIT transparency

- Async resource loading

- Production-ready demo

# Testing Strategy

## Verification Methods

- Visual Comparison: Compare renders against book screenshots

- Validation Layers: Zero Vulkan validation errors

- Performance: FPS targets for each milestone

- Functionality: Each feature works as described in book

## Test Scenes

| Scene | Use Case | Triangle Count |
| --- | --- | --- |
| Rubber Duck | Basic rendering, textures | ~33K |
| Damaged Helmet | PBR materials, IBL | ~15K |
| Sponza | Medium complexity, lighting | ~262K |
| Amazon Bistro | Large scene, optimization | ~3M |
| Animated Character | Skeletal animation | ~50K |

# Recommended Workflow

## Session Structure (2 hours)

- 0:00-0:15 - Review previous session, plan today's goals

- 0:15-0:30 - Read relevant book sections

- 0:30-1:30 - Implementation (code along with book)

- 1:30-1:45 - Testing and debugging

- 1:45-2:00 - Git commit, document progress

## Git Conventions

- Commit after each working feature

- Use semantic versioning for milestones

- Tag each chapter completion

- Keep README updated with current capabilities

## Resources

- Book GitHub: github.com/PacktPublishing/3D-Graphics-Rendering-Cookbook-Second-Edition

- LightweightVK: github.com/corporateshark/lightweightvk

- Vulkan Tutorial: vulkan-tutorial.com

- glTF Reference: registry.khronos.org/glTF/specs/2.0/glTF-2.0.html

Note: Session estimates assume familiarity with C++ and basic graphics concepts. Adjust timing based on your experience level. Don't hesitate to spend extra sessions on complex topics like PBR or GPU culling.